# Daily Standup Meeting

| Project Name: Airport Flight Management System (AFMS) | Group Name: Elite Coders |
| --- | --- |
| Sprint Number: 1 | Date and Time: Feb 4th 2026 9:01 |

List of attendance:

- Name:	Muhammad Waleed Aamir			Attended? YES

- Name:	Mohammed Sheek-Amin			Attended? YES

- Name:	Schneider Rodrigues				Attended? YES

- Name:	Abdullahi Ibrahim				Attended? YES

- Name:	Amin Mubarek					Attended? YES

Project Progress:

Team Member (1): Muhammad Waleed Aamir:

- What did you accomplish yesterday?

Answer: We finalised the UI and planned on proceeding with the front end development of the web app.

- What will you do today?

Answer: Start a new project file, push it to GitHub before starting with the development with my team, and start developing the main page of the web app.

- What obstacles are impeding your progress?

Answer: Had difficulties using branches since sometimes it would just bug and wouldn’t let us commit to our personal branches.

Team Member (2): Mohammed Sheek-Amin:

- What did you accomplish yesterday?

Answer: Began setting up the project structure and initial code for the frontend.

- What will you do today?

Answer: Implemented the basic routing system and created placeholder components for each page.

- What obstacles are impeding your progress?

Answer: Started translating the Figma designs into actual layout structures which took a bit of time.

Team Member (3): Schneider Rodrigues:

- What did you accomplish yesterday?

Answer: Created a few ideas for logos that suited the theme of airport flight management system, and concluded with one final design that satisfied everyone..

- What will you do today?

Answer: Continue front end development, the plan is to get advanced search page partially complete and fully by tomorrow.

- What obstacles are impeding your progress?

Answer: ⁠We are currently working thru static front end pages, theres fallbacks that manage what is ment to be results of api fetching actual data, integrating the api to replace fallbacks is too difficult of a task as of now so its postponed til the end.

Team Member (4): Abdullahi Ibrahim:

- What did you accomplish yesterday?

Answer: Helped Create a GitHub workflow and added input regarding the development.

- What will you do today?

Answer: Will aim to start looking into possible development methods for the team to use.

- What obstacles are impeding your progress?

Answer: Development is in progress however not enough in order for testing to begin.

Team Member (5): Amin Mubarek:

- What did you accomplish yesterday?

Answer: Set up git workflow with team and started working on deployment branch.

- What will you do today?

Answer: Will aim to get docker file done and start the design section of report.

- What obstacles are impeding your progress?

Answer: Need to liaise with developers  of what the dependencies are for the application to containerise.

“Alone we can do so little; together we can do so much.” – Helen Keller